Machine Learning Enabled Smart Asset Management System for Predictive Maintenance and Google-Based Device Location Tracking

[Internal Project]

Kisotu Samwel Lemayian

152170

ICS 4B

Supervisor Name

Mr. Kevin Ouma

An Informatics and Computer Science Project Proposal Submitted to The School of Computing and Engineering Sciences in Partial Fulfilment of the Requirements for the Award of a Bachelor of Science in Informatics and Computer Science

School of Computing and Engineering Sciences

Strathmore University

Nairobi, Kenya

June 2026

Declaration and Approval

I declare that this work has not been previously submitted and approved for the award of a degree by this or any other University. To the best of my knowledge and belief, the research proposal contains no material previously published or written by another person except where due reference is made in the research proposal itself.

Student Name: Kisotu Samwel Lemayian

Admission Number: 152170

Student Signature: ______________________   Date: _____________________

The Documentation of Kisotu Samwel Lemayian has been reviewed and approved by Mr. Kevin Ouma

Supervisor Signature:

Date: 11 - 06 - 2026

Abstract

The Smart Asset Management System is a web-based solution designed to improve the management of ICT assets such as laptops, desktop computers, printers, and other technological equipment within an organisation. Many institutions still rely on manual methods, including spreadsheets and paper records, which make asset assignment, location verification and lifecycle management difficult. The proposed system provides a centralised platform for registering, monitoring and managing assets throughout their lifecycle.

The system will be developed using PHP, MySQL, HTML, CSS, JavaScript and XAMPP. It will support asset registration, assignment tracking, user and role management, status monitoring, maintenance records and report generation. A Google Maps-based location dashboard will display the last authorised location of a tracked device, its timestamp, accuracy and tracking status. Location records will be submitted only after explicit device-user permission, then stored securely for authorised administrators.

To enhance security, the system will implement Two-Factor Authentication (2FA) through email verification using PHPMailer and role-based access control. Machine learning features will support predictive maintenance, smart asset allocation, asset lifecycle prediction, anomaly detection and automated alerts. By analysing device age, repair history, warranty status, usage patterns, assignment records and permitted location events, the system will help administrators identify high-risk assets and make better decisions before problems become serious.

Overall, the Smart Asset Management System aims to improve accountability, reduce asset loss, support timely maintenance, strengthen security and simplify the day-to-day management of ICT resources. The tracking module is designed as an accountable, consent-based enhancement rather than a covert surveillance tool.

Keywords: Smart Asset Management System, ICT Asset Management, Device Location Tracking, Google Maps Platform, Asset Tracking, Predictive Maintenance, Machine Learning, Asset Lifecycle Management, Two-Factor Authentication (2FA), Anomaly Detection, Asset Allocation, Report Generation, PHP, MySQL.

Table of Contents

Declaration and Approval	ii

Abstract	iii

List of Figures	vii

List of Tables	viii

List of Abbreviations	ix

Chapter 1:	Introduction	1

1.1	Background Information	1

1.2	Problem Statement	1

1.3	Research Objectives	2

1.3.1	Specific Objectives	2

1.4	Research Questions	2

1.5	Justification	3

1.6	Scope	4

1.7	Limitations and Delimitations	4

1.7.1	Limitations	4

1.7.2	Delimitations	5

Chapter 2:	Literature Review	6

2.1	Introduction	6

2.2	Current State of ICT Asset Management	6

2.3	Challenges in ICT Asset Management	6

2.4	Related Applications, Solutions and Machine Learning Applications	7

2.4.1	Spreadsheet-Based Asset Tracking	7

2.4.2	Snipe-IT	7

2.4.3	GLPI	7

2.4.4	Machine Learning in Predictive Maintenance (Solution)	9

2.4.5	Machine Learning in Anomaly Detection and Security (Solution)	10

2.4.6	API-based Integration of Web Systems and Machine Learning Models (Solution)	10

2.5	Gaps in Existing Applications, Solutions and ML Implementations	10

2.6	Google Maps Platform and Authorised Device Location Tracking	11

2.6.1	Google Maps JavaScript API	11

2.6.2	Google Maps Platform	11

2.7	Conceptual Framework	11

2.7.1	Inputs	12

2.7.2	Core Application Processes	12

2.7.3	Persistent Data Storage	12

2.7.4	Predictive Maintenance Intelligence	12

2.7.5	Authorised Location and Notification Services	12

2.7.6	Outputs	13

2.8	Chapter Summary	13

Chapter 3:	Development Methodology	14

3.1	Introduction	14

3.2	Research Paradigm	14

3.2.1	Data Acquisition	14

3.2.2	Data Processing	14

3.2.3	Model Training	14

3.2.4	Model Validation and Testing	14

3.3	System Development Methodology	14

3.3.1	Justification	15

3.4	Methodology Diagram	15

3.4.1	Product Backlog	16

3.4.2	Sprint Planning	16

3.4.3	Sprint Backlog	17

3.4.4	Sprint Execution	17

3.4.5	Progress Review	17

3.4.6	Sprint Review	17

3.4.7	Sprint Retrospective	17

3.4.8	Integrated Increment	17

3.5	Deliverables	17

3.5.1	System Documentation	17

3.5.2	Authentication Module	18

3.5.3	User and Role Management Module	18

3.5.4	Asset Management Module	18

3.6	Device Location Tracking and Google Maps Module	18

3.6.1	Smart Analytics and Alerts Module	18

3.7	Tools and Techniques	18

3.7.1	PHP	18

3.7.2	MySQL	18

3.7.3	HTML, CSS and JavaScript	18

3.7.4	XAMPP	18

3.7.5	PHPMailer	18

3.7.6	Google Maps Platform	18

3.7.7	Machine Learning Techniques	18

References	20

Appendices	22

Appendix 1: Gantt Chart	22

Appendix 2: Turnitin Report	23

List of Figures

Figure ‎2.1 Conceptual Framework of Smart Asset Management System	15

Figure ‎3.1: Scrum for One Framework	18

List of Tables

Table ‎2.1: Comparison of Existing Asset Management Solutions and the Proposed Smart Asset Management System	10

List of Abbreviations

API – Application Programming Interface

CSS – Cascading Style Sheets

ERD – Entity Relationship Diagram

GLPI – Gestionnaire Libre de Parc Informatique

GPS – Global Positioning System

HTML – Hypertext Markup Language

HTTPS – Hypertext Transfer Protocol Secure

ICT – Information and Communication Technology

ISO – International Organisation for Standardisation

IT – Information Technology

ML – Machine Learning

MySQL – My Structure Query Language

NumPy – Numerical Python

PHP – Hypertext Processor

PHPMailer – PHP Mailer

XAMPP – Cross-Platform, Apache, MariaDB

# Introduction

## Background Information

Organisations today depend heavily on ICT assets such as laptops, desktop computers, printers, networking devices and related equipment to support daily operations (Weill & Ross, 2004). As these assets increase in number, managing them through manual records becomes more difficult. Administrators must keep track of who has each device, where it is located, its condition, its maintenance history, and whether it is still useful to the organisation.

In many institutions, asset records are still maintained using spreadsheets, paper files, or isolated systems that do not communicate effectively, resulting in inefficiencies and data inconsistencies (ISO/IEC 19770-1, 2017). While these methods may work when the number of assets is small, they become unreliable as the organisation grows. Records can become outdated, devices can be misplaced, and it may take a long time to identify which assets need repair, replacement, or reassignment.

Manual asset management also creates accountability challenges. When device assignment records are incomplete or inaccurate, it becomes hard to know who is responsible for a particular asset. This can lead to asset loss, unauthorised use, delayed maintenance, and poor use of organisational resources. Administrators may also spend too much time physically checking devices and updating records instead of focusing on more strategic ICT support tasks.

A centralised web-based asset management system can address many of these challenges by providing a single platform for recording, updating, securing, and monitoring asset information. Such a system improves visibility, reduces duplication, and makes it easier for administrators to generate reports and make timely decisions.

This project goes beyond basic asset tracking by introducing machine learning features into the proposed system. Machine learning techniques have increasingly been applied to predict equipment failures, optimise maintenance schedules, and support resource allocation decisions (Carvalho et al., 2019), detect unusual activity, estimate asset lifecycle stages, and generate alerts for issues such as warranty expiry, maintenance needs, or suspicious access attempts. In this way, the system will support both operational efficiency and proactive decision-making.

The proposed system also introduces authorised device-location tracking. Google Maps Platform will be used to visualise a device's last known coordinates on an administrator dashboard. A device can provide its location through a browser check-in using the Geolocation API, or through a managed mobile client where available. The system will record latitude, longitude, accuracy, capture time and source only after permission has been granted; it will not claim to use Google to remotely locate arbitrary devices.

## Problem Statement

Organisations are expected to manage ICT assets in ways that promote accountability, continuity of operations, and effective use of resources. Ideally, an asset management system should provide accurate asset tracking, secure device assignment to users, real-time status monitoring, maintenance scheduling, lifecycle visibility, and reliable reporting.

However, many organisations still rely on manual or semi-digital methods such as spreadsheets, paper-based records, and disconnected tools. These methods are prone to human error and do not provide real-time visibility into asset location, condition, assignment, or maintenance needs. As a result, organisations may experience asset loss, delayed repairs, inaccurate records, poor accountability and unauthorised use of ICT equipment.

Existing asset management approaches also tend to lack intelligent automation. They may record asset information, but they often do not help administrators predict which devices are likely to fail, which assets are approaching the end of their useful life, or which user activities appear suspicious. This limits the organisation's ability to act early and make data-driven decisions.

This project, therefore, seeks to develop a Smart Asset Management System that automates asset tracking and management while integrating consent-based device-location check-ins through Google Maps Platform, machine learning for predictive maintenance, and automated rule-based alerts.

## Research Objectives

The objectives focus on developing a secure, web-based asset management system that improves ICT asset tracking, accountability, maintenance planning and decision-making with the help of machine learning.

General Objective

To design and develop a secure web-based Smart Asset Management System that enables organisations to register, assign, track, monitor and manage ICT assets while applying machine learning to support predictive maintenance.

### Specific Objectives

- To analyse the current state of ICT asset management in organisations

- To study and review existing asset management systems and related machine learning implementations

- To identify the gaps and challenges in existing ICT asset management

- To design and develop a web-based Smart Asset Management System for ICT assets

- To integrate security features such as two-factor authentication and role-based access control

- To implement consent-based device location check-ins, Google Maps visualisation, location history and authorised location alerts

- To apply machine learning techniques for predictive maintenance, asset lifecycle prediction, smart allocation, and anomaly detection

- To test and validate the proposed Smart Asset Management System

## Research Questions

The study will be guided by the following research questions:

- What is the current state of ICT asset management in organisations?

- What challenges are commonly experienced in manual or semi-digital ICT asset management processes?

- How have existing asset management systems addressed the challenges of ICT asset tracking and accountability?

- What gaps exist in current asset management systems and machine learning implementations?

- How can a web-based Smart Asset Management System improve the management of ICT assets?

- How can machine learning be used to identify ICT assets likely to require maintenance within the next 30 days?

- How can authorised location data and Google Maps visualisation improve device accountability without compromising privacy?

- How effective is the proposed system in improving asset tracking, security, and administrative decision-making?

## Justification

ICT assets are important resources in every modern organisation. Laptops, desktops, printers, and other digital devices support communication, teaching, administration, research, business operations, and service delivery. Because these assets are valuable and essential to daily operations, they must be properly tracked, assigned, maintained, and secured.

Many organisations still rely on manual records, spreadsheets, or disconnected systems to manage ICT assets. While these approaches may be adequate for small inventories, they become increasingly difficult to manage as the number of assets grows. This often results in inaccurate records, difficulties tracking asset assignments, delayed maintenance, and reduced visibility into asset usage and condition.

Existing asset management systems have improved asset tracking and reporting; however, many primarily focus on record keeping and lack intelligent capabilities that support proactive decision-making. Features such as predictive maintenance, anomaly detection, asset lifecycle forecasting, and intelligent asset allocation are often absent. Additionally, some systems provide limited security controls, increasing the risk of unauthorised access and data manipulation.

This study is justified because it proposes a Smart Asset Management System that integrates traditional asset management functions with machine learning and enhanced security features. The system will enable administrators to register and monitor assets, manage user assignments, generate reports, and oversee asset status through a centralised platform. Intelligent modules will support predictive maintenance, asset lifecycle prediction, anomaly detection, and optimised asset allocation, while security mechanisms such as two-factor authentication will help protect sensitive information.

The Google-based tracking capability is justified because an assignment record alone does not always confirm whether a device is at its expected workplace or has checked in recently. A last-known-location view and location history can improve recovery, inventory verification and accountability. The feature will be limited to organisation-owned devices and governed by explicit notice, consent, role-based access, audit logs and a defined retention period.

The proposed system will improve operational efficiency, support informed decision-making, strengthen asset accountability, and reduce costs associated with equipment failure and poor resource utilisation. From an academic perspective, the study contributes to the field of information systems by demonstrating how machine learning techniques can be applied to ICT asset management to support proactive and data-driven management practices.

In summary, the research aims to provide organisations with a secure, centralised, and intelligent solution for managing ICT assets while contributing to the advancement of smart information systems and machine-learning-enabled asset management.

## Scope

This study focuses on the design and development of a web-based Smart Asset Management System for managing ICT assets within an organisation, including laptops, desktops, printers and related computing devices. The system will provide a centralised platform for asset registration, assignment, monitoring, reporting, user management and secure authentication. It will incorporate predictive maintenance, asset lifecycle prediction, anomaly detection, smart asset allocation and a Google Maps-based device-location module. The tracking module will capture an authorised device's last known location through an HTTPS browser check-in or a managed mobile client, display the point and timestamp on a map, retain location history, and demonstrate a configurable approved-area alert. The system will manage asset details, condition, maintenance history, warranty information, assignment records, user activities and permitted location records, using sample data where real organisational data is unavailable. The project excludes covert tracking, continuous background laptop tracking without a device agent, access to Google Find My Device, procurement management, asset depreciation, barcode hardware integration, enterprise resource planning functions and advanced hardware repair diagnostics.

## Limitations and Delimitations

### Limitations

These are the challenges that may affect the study but are beyond the researcher's full control. This study may face the following limitations:

- Limited availability of real historical asset data – The study may rely on synthetic or limited datasets, which could affect the generalizability of machine learning models.

- Dependence on data quality – The accuracy of predictions and alerts depends heavily on the completeness and correctness of input data.

- Local development environment – The system will be developed and tested in a local environment (e.g., XAMPP), which may not fully replicate real-world deployment conditions.

- Email dependency for two-factor authentication – 2FA effectiveness relies on reliable email delivery and user access to their email accounts.

- Limited machine learning accuracy during early testing – Initial predictions may not be highly accurate until the models are trained with sufficient real-world data over time.

- Location availability and accuracy – Location updates depend on device connectivity, browser or operating-system permissions, GPS/Wi-Fi capability and whether the authorised check-in client is active. The displayed location is therefore a last known location, not a guaranteed real-time position.

### Delimitations

These are the boundaries intentionally set by the researcher to keep the study focused and manageable. The study will have the following delimitations:

- The study will focus only on ICT assets – Other organisational assets such as furniture, vehicles, or building equipment are excluded.

- The system will focus on administrative users – The primary users are ICT administrators and department heads, not all employees.

- The project will focus on core asset management functions – Advanced features such as automated procurement or vendor management are not included.

- The machine-learning component will focus on one prediction task – predictive maintenance. Lifecycle forecasting and smart allocation are future enhancements; anomaly alerts are implemented as transparent rules rather than a separate machine-learning model.

- The location-tracking demonstration will use consent-based location check-ins and last-known-location reporting; it will not implement covert surveillance, remote activation of device location, or integration with consumer Google Find My Device services.

- The system will be developed for demonstration and academic evaluation – It is not initially intended for immediate commercial deployment.

In summary, the delimitations help keep the project focused on solving a specific ICT asset management problem, while the limitations acknowledge the practical challenges that may affect the study. Together, they make the research more realistic, transparent, and credible.

# Literature Review

## Introduction

This chapter concludes with a review of literature on ICT asset management, existing asset management systems, and the use of machine learning in monitoring assets, asset maintenance prediction, security, and decision-making. This will be useful to understand the existing knowledge, the gaps in existing approaches, and how the proposed Smart Asset Management System would address the gaps.

It first analyses the status of the current state of the field of ICT asset management in 2.2, discusses the challenges found in existing ICT asset management systems in 2.3, discusses a combination of the proposed systems and the machine learning implementation in 2.4 and concludes with a conceptual Framework showing the combination of PHP and MySQL web application with Python-based machine learning models through a Flask API.

## Current State of ICT Asset Management

ICT asset management is a process of identifying, assigning, monitoring, maintaining and retiring technology assets within an organisation.

Many organisations are still handling their ICT assets manually with records, spreadsheets and disjointed digital tools. These are well-known techniques and can be readily applied, but they are ineffective when dealing with many assets. Records can be duplicated, assets not updated when it needs to be, admin may be unable to verify if a device is active, faulty, assigned, unassigned, under repair or retired.

The ICT asset management landscape today reveals a need for a unified system with the ability to offer real-time visibility and accountability. This will help minimise the chance of losing asset records and reports and simplify device ownership tracking and planning maintenance. But most of the current systems are primarily designed to store and retrieve information and not solve future problems or to aid intelligent decision-making.

## Challenges in ICT Asset Management

Organisations face several challenges when ICT assets are managed manually or through weak digital processes. One of the main challenges is inaccurate record-keeping. When administrators rely on spreadsheets or paper records, it is easy for asset details to become outdated, incomplete, or inconsistent. This can lead to confusion about asset ownership, location and condition.

Another challenge is poor accountability. If an asset is assigned to a user but the assignment is not properly recorded, it becomes difficult to determine who is responsible when the device is lost, damaged or returned in poor condition. This can increase asset misuse and reduce trust in the asset management process.

Maintenance is also a common problem, since most organisations respond only after a device has failed. This reactive approach increases downtime and may lead to higher repair costs. Without maintenance history and predictive alerts, administrators may not know which assets are likely to fail soon or which devices are approaching the end of their useful life.

Security is another concern in the system. The asset management system contains sensitive data about users, devices, departments and assignments. If access is not properly controlled, unauthorised users may view, change or delete important records. For this reason, secure authentication, role-based access control and activity monitoring are important parts of a reliable asset management system.

## Related Applications, Solutions and Machine Learning Applications

### Spreadsheet-Based Asset Tracking

Spreadsheets are frequently used to track assets as they are easy, inexpensive and familiar to most people. They can hold asset name, serial number, user assigned, purchase date and status data. At the start, in small organisations, spreadsheets might suffice.

However, there are some disadvantages to asset tracking using a spreadsheet. It offers little access control, automated alerts, real-time updates, or audit trails. Spreadsheets can be incorrectly copied, edited or shared with unauthorised users. The more assets, the greater the difficulty in managing this approach and the likelihood of errors.

### Snipe-IT

Snipe-IT is an open-source asset management system that can be used to track hardware, licenses, check-in and check-out, users and reporting. This is helpful for organisations that require a formal method to handle assets and boost accountability. It benefits from asset records in a single place, audit assistance and easy assignment history.

It has assets and administrative reporting as its primary features, but it's not a complete system for all things. It does not offer out-of-the-box machine learning capabilities for predictive maintenance, intelligent asset allocation, anomaly detection or lifecycle prediction. This provides a chance to build a system which integrates regular asset management with intelligent prediction and decision support.

### GLPI

GLPI is an IT service management and asset management platform which supports IT resource tracking, ticketing, helpdesk functions and inventory management. It is appropriate for companies that require troubleshooting with users and managing IT assets from a single place.

While GLPI offers numerous valuable capabilities, it can be more intricate than required for organisations that require only targeted ICT asset management. It could also need further setup or integration to accommodate predictions based on machine learning. The goal of this project is to develop a more targeted system that takes the link between asset management and predictive analytics one step further.

Table ‎2.1 compares the features of spreadsheet-based asset tracking, Snipe-IT, GLPI, and the proposed Smart Asset Management System, highlighting the additional machine learning, security, and decision-support capabilities offered by the proposed solution.

Table ‎2.1: Comparison of Existing Asset Management Solutions and the Proposed Smart Asset Management System

| Feature | Spreadsheet-Based Tracking | Snipe-IT | GLPI | Proposed Smart Asset Management System |
| --- | --- | --- | --- | --- |
| Asset Registration | ✓ | ✓ | ✓ | ✓ |
| Asset Assignment Tracking | Limited | ✓ | ✓ | ✓ |
| Asset Status Monitoring | Limited | ✓ | ✓ | ✓ |
| Centralised Asset Database | ✗ | ✓ | ✓ | ✓ |
| User Management | ✗ | ✓ | ✓ | ✓ |
| Role-Based Access Control | ✗ | ✓ | ✓ | ✓ |
| Two-Factor Authentication | ✗ | Limited to external setup | Limited to External setup | ✓ |
| Maintenance History Management | ✗ | ✓ | ✓ | ✓ |
| Automated Alerts | ✗ | Limited | ✓ | ✓ |
| Report Generation | Limited | ✓ | ✓ | ✓ |
| Audit Trail | ✗ | ✓ | ✓ | ✓ |
| Real-Time Asset Visibility | ✗ | ✓ | ✓ | ✓ |
| Predictive Maintenance | ✗ | ✗ | ✗ | ✓ |
| Asset Lifecycle Prediction | ✗ | ✗ | ✗ | ✓ |
| Smart Asset Allocation | ✗ | ✗ | ✗ | ✓ |
| Anomaly Detection | ✗ | ✗ | ✗ | ✓ |
| Machine Learning Integration | ✗ | ✗ | ✗ | ✓ |
| Flask API Integration | ✗ | ✗ | ✗ | ✓ |
| Decision Support Analysis | ✗ | Limited | Limited | ✓ |
| Focused ICT Asset Management | Limited | ✓ | ✗ | ✓ |
| Ease of Use for Small Organisations | ✓ | ✓ | Limited | ✓ |
| Google Maps-Based Authorised Location Tracking | No | No | Limited/Plugin | Yes – consent-based last-known location, map, history and alerts |

### Machine Learning in Predictive Maintenance (Solution)

Machine learning has proven to be of great value in maintenance, as it can detect trends in historical data and use that data to make forecasts. Machine learning can use these data assets: age, repair frequency, asset warranty status, asset assignment duration, and history of asset faults, to determine if an asset is likely to need maintenance soon.

Predictive maintenance becomes crucial because it paves the way for organisations to shift from reactive to proactive maintenance. Rather than waiting for a device to fail, an administrator can be alerted to the failure and make plans to repair or replace the device before it disrupts operations. This can help minimise downtime, boost productivity, and cut down on unexpected repair expenses.

### Machine Learning in Anomaly Detection and Security (Solution)

Machine learning can also be used in security to identify what is considered unusual in the behaviour or actions of the users or in the assets. For instance, repeated unsuccessful login attempts, unusual login time, unexpected changes in asset status, or unusual assignment activity may be flagged. Warning messages can assist administrators in acting in time before malicious activities inflict serious harm.

Anomaly detection will be used in this study to aid the security component of the Smart Asset Management System. It will not supplant regular authentication controls; it will reinforce the normal controls by detecting activities that seem irregular and unique to normal system activities.

### API-based Integration of Web Systems and Machine Learning Models (Solution)

In modern systems, the web application and machine learning systems are frequently separated. This way, the system is easier to maintain; the web app can maintain user interfaces, records, authentication, and reports; the machine learning service can do the predictions and analytics.

The proposed system will involve the PHP and MySQL application to handle the major roles in asset management and the machine learning models will be created by utilising the Python libraries like scikit-learn, Pandas, and NumPy. The two parts of the system will be linked together by a Flask API. The PHP application will submit details of the asset being monitored to the Flask API, which will respond with predictions and/or alerts that will be displayed to the administrator in real-time.

## Gaps in Existing Applications, Solutions and ML Implementations

Looking at the tools and approaches currently available, a few clear gaps stand out that are worth addressing.
For starters, most asset management tools are built around recording and tracking they help you stay organised and keep inventory in check, but they don't do much to help you think ahead. Administrators are often left manually combining data to figure out when something needs maintenance or replacement, which is time-consuming and leaves a lot of room for error (Laudon & Laudon, 2022; ISO 55000, 2014).

On top of that, many of the more capable solutions on the market are built for a different audience. They come loaded with enterprise-grade IT service management features that, while impressive, can feel overwhelming for smaller organisations that just need something straightforward and easy to use (Alemzadeh et al., 2018).

There's also a noticeable absence of smarter functionality in most conventional systems. Things like predictive maintenance, intelligent asset allocation, anomaly detection, and lifecycle forecasting rarely come built in. When they do exist, they typically require separate tools, custom configurations, or third-party platforms all of which add complexity and cost to an already involved process (Aggarwal, 2015; Géron, 2022).

Finally, security doesn't always get the attention it deserves. Systems that hold asset and user data need robust protections things like strong authentication and role-based access controls. Without them, the door is left open for unauthorised access or accidental tampering with records (Stallings, 2018; NIST, 2020).

Taken together, these gaps make a compelling case for a Smart Asset Management System one that's secure, focused, and genuinely easy to work with, while bringing modern machine learning capabilities into the mix. The proposed system aims to do exactly that, bringing asset registration, assignment, tracking, user management, Two-Factor Authentication (2FA), predictive analytics, and automated alerts together under one roof (Géron, 2022; Laudon & Laudon, 2022).

## Google Maps Platform and Authorised Device Location Tracking

### Google Maps JavaScript API

It will be used to display authorised device locations and approved-area boundaries on the administrator dashboard. The API key will be restricted to the deployed web origin and stored outside source control. The browser Geolocation API will collect a location only after the user grants permission over HTTPS.

### Google Maps Platform

Provides map visualisation and geospatial services that can be integrated into a web application through an API key. In this project, it will be used to render authorised device-location records as markers and to support the display of approved-area boundaries. The map service is a presentation and geospatial layer; it does not independently discover the location of a laptop or phone. The application must receive coordinates from a permitted device-side source before a marker can be shown.

For browser-based check-ins, the web application will use the browser Geolocation API over HTTPS. The browser requests the device user's permission before providing coordinates, and the user may refuse or withdraw that permission. This makes the approach suitable for an academic demonstration of accountable asset verification. A managed Android client could later submit periodic authorised updates using Google Play services, but that capability is outside the core browser-only demonstration. Location data will be protected through least-privilege access, encrypted transport, audit logging, retention limits and a visible privacy notice, consistent with the treatment of location data as personal data under the Kenya Data Protection Act, 2019.

## Conceptual Framework

The conceptual framework explains how the Smart Asset Management System receives operational data, processes and stores it, applies maintenance and location intelligence, and produces management reports and alerts. As illustrated in Figure 1, the framework consists of five connected components: inputs, the core web application, persistent data storage, intelligence and integration services, and outputs. Governance controls—including role-based access, authentication, audit logging, consent, and privacy controls—apply across all components.Inputs

The main inputs will include asset details, user details, department information, assignment records, asset status, maintenance history, warranty information, system activity logs and permitted location records. A location record contains the asset identifier, latitude, longitude, accuracy, capture time, source and consent status. These inputs provide the data needed for normal asset management, authorised location verification and machine learning analysis.

### Inputs

The system receives hardware asset details such as asset tags, serial numbers, brands, models, departments, assignment records, asset status, purchase dates, and warranty information. It also receives user and role information, software licence and allocation data, maintenance records, and usage metrics such as active hours, crash counts, and battery health.

Location-related inputs are collected only through a user-authorised check-in. A location record includes the selected asset, latitude, longitude, accuracy, capture time, source, and consent status. Approved-area definitions are also entered by authorised administrators to support location verification and alerts.

### Core Application Processes

The core application is a PHP web system that supports authentication, role-based access control, asset registration, assignment, lifecycle status updates, software licence allocation, maintenance reporting, usage-data recording, authorised location check-ins, dashboards, histories and report exports.

Only administrators and super administrators can access location-management functions. Sensitive activities, including location check-ins, approved-area changes, alerts, and location-dashboard views, are recorded in audit logs to improve accountability.

### Persistent Data Storage

The system uses a MySQL database to store users and roles, hardware assets, assignments, software licences, maintenance records, daily usage records, maintenance-risk predictions, approved areas, device locations, location alerts and audit logs.

This central storage ensures that the application can provide traceable asset histories, maintenance information, licence allocation records, authorised last-known locations and audit evidence for management decisions.

### Predictive Maintenance Intelligence

The predictive-maintenance component uses an explainable logistic-regression model to estimate the likelihood of asset failure. The model considers repair history, unresolved repairs, asset age, remaining warranty period, daily usage, crash counts and battery-health information.

The result is presented as a Low, Medium or High maintenance-risk level. These predictions help administrators prioritise repairs and make informed maintenance or replacement decisions. The model can use an explainable baseline or a locally trained model when sufficient historical maintenance data is available.

### Authorised Location and Notification Services

A device user initiates a location check-in and explicitly grants browser location permission. The system validates and stores the check-in as a last-known location; it does not perform continuous or covert tracking.

The location dashboard can display the latest recorded position and approved areas using Google Maps. When a valid check-in falls outside an active approved area, the system creates an in-app alert and can send an email notification where email settings are configured. Administrators can review and acknowledge these alerts.

### Outputs

The system produces accurate asset records, assignment and lifecycle information, software licence allocation reports, maintenance records, maintenance-risk scores, authorised last-known-location views, location-history reports, approved-area alerts, audit trails and exportable management reports.

These outputs support efficient asset management, better maintenance prioritisation, improved licence oversight, stronger accountability and informed decision-making.

Figure ‎2.1 Conceptual Framework of Smart Asset Management System

## Chapter Summary

This chapter has reviewed the current state of ICT asset management, common challenges, existing solutions, machine learning applications, device-location tracking and the gaps that remain. The review shows that organisations need more than a basic asset register. They need systems that are secure, centralised, intelligent and capable of supporting proactive decisions. The proposed system responds by combining a PHP and MySQL asset-management platform, consent-based location capture, Google Maps visualisation and Python-based machine-learning models connected through a Flask API.

# Development Methodology

## Introduction

This chapter explains the approach that will be used to design, develop, test, and evaluate the Smart Asset Management System. It covers the research paradigm, data-related activities for the machine learning component, the software development approach, system analysis and design, development tools, and expected system deliverables.

## Research Paradigm

The project will use an applied design science approach because it aims to solve a practical organisational problem through the development of a working software artefact. The research will focus on understanding asset management challenges, designing a suitable system, implementing the solution, and evaluating whether the system addresses the identified problem.

For the machine learning component, the project will also use a data-driven approach. Historical and operational asset data will be analysed to support prediction, classification, and anomaly detection tasks.

### Data Acquisition

Data will be collected from asset records, user assignment records, maintenance history, warranty information, asset status updates, login or system activity logs and authorised location check-ins. Location samples will contain only the fields necessary for tracking: asset ID, coordinates, accuracy, capture time, source and consent status. Where real organisational data is unavailable, realistic sample data will be prepared for development and testing purposes.

### Data Processing

The collected data will be cleaned, validated and organised before being used by the system. This will include removing duplicate records, handling missing values, standardising fields such as asset status and department names, validating coordinate ranges and timestamps, and preparing useful features such as device age, number of repairs, warranty status, assignment duration and time since the last authorised location check-in.

### Model Training

The predictive-maintenance model will be trained to classify whether an asset is likely to require maintenance within the next 30 days. It will use asset age, asset type, warranty remaining, repair count in the previous 12 months, days since last repair, unresolved-fault indicator, average daily usage hours, monthly crash count and battery-health percentage. Model selection will be based on validation performance.

### Model Validation and Testing

The trained models will be tested using separate validation data to evaluate their performance. The project will consider measures such as accuracy, precision, recall, and error rate, depending on the model task. The results will help determine whether the models provide useful support for administrators.

## System Development Methodology

This project adopts the Object-Oriented Analysis and Design (OOAD) paradigm to guide the analysis, design and implementation of the Smart Asset Management System. OOAD is appropriate because the system consists of interconnected modules: Authentication and Security, User Management, Asset Registration, Asset Assignment and Tracking, Device Location Tracking, Google Maps Dashboard, Reporting and Analytics, Alert Management and Machine Learning-Based Predictive Analytics. Each module can be modelled as an independent object with defined attributes, methods and responsibilities, promoting modularity, maintainability and scalability.

To support iterative development, the project adopts the Agile Software Development Methodology using the Scrum for One framework. Since the project is developed by a single developer, Scrum for One provides a structured approach in which the developer assumes the responsibilities of Product Owner, Scrum Master, and Developer. The methodology divides development into short sprints, with each sprint producing a functional increment of the system. This enables continuous testing, feedback, and refinement throughout the development lifecycle.

### Justification

Three key factors justify the selection of OOAD with Scrum for One for this project.

First, the Smart Asset Management System consists of multiple interconnected modules that must function independently while sharing data and services. OOAD supports modular development by allowing each component to be designed, implemented, and tested separately before integration.

Second, the project incorporates machine learning features such as predictive maintenance, asset lifecycle prediction, anomaly detection, and smart asset allocation. The performance of these models may require continuous experimentation, tuning, and refinement based on available asset data. Agile development supports such evolving requirements through iterative development cycles.

Third, Scrum for One provides a structured mechanism for planning, development, testing, and evaluation while maintaining flexibility. This is particularly important because system requirements and machine learning model performance may change as development progresses. The use of Git and GitHub further supports version control, traceability, and reproducibility throughout the project.

Traditional methodologies, such as the Waterfall Model, would be less suitable because they require that requirements be fully defined before implementation begins. Since this project incorporates predictive analytics and machine learning components that may require continuous improvement, an iterative Agile approach is more appropriate.

## Methodology Diagram

The Scrum for One methodology adopted for this project follows an iterative cycle consisting of Product Backlog, Sprint Planning, Sprint Backlog, Sprint Execution, Progress Review, Sprint Review, Sprint Retrospective, and Integrated Increment. Each sprint produces a working version of the Smart Asset Management System with additional functionality.

Figure ‎3.1: Scrum for One Framework

### Product Backlog

The product backlog contains all system requirements and development tasks identified for the Smart Asset Management System. These include:

- Database design and implementation

- User authentication and authorization

- Location-record database design and consent/audit controls

- Two-Factor Authentication (2FA) integration

- Asset registration and inventory management

- Asset assignment and tracking

- Authorised device location check-in and Google Maps dashboard

- Reporting and dashboard development

- Alert and notification functionality

- Location-history reports and approved-area alert demonstration

- Machine learning model development

- Predictive maintenance implementation

- Asset lifecycle prediction

- Anomaly detection

- System testing and evaluation

The backlog is continuously refined and prioritised according to project objectives and technical dependencies.

### Sprint Planning

Sprint planning is conducted at the beginning of each development cycle. During this phase, the developer selects backlog items to be completed within the sprint and estimates the effort required. Early sprints focus on database development, authentication and core asset management functionality. Subsequent sprints implement the location-record schema, consent flow, HTTPS browser check-in, Google Maps dashboard, history and alert views. Later sprints focus on machine learning integration, reporting, privacy and security testing, and system evaluation.

### Sprint Backlog

The sprint backlog contains the specific tasks selected for implementation during a particular sprint. Examples include creating database tables, implementing user authentication, developing asset-tracking interfaces, implementing the consent and location check-in endpoint, configuring the Google Maps dashboard, training predictive-maintenance models or configuring email-based alerts.

### Sprint Execution

During sprint execution, selected tasks are developed, tested, and integrated into the evolving system. Development follows the OOAD structure, ensuring that each module is implemented and tested independently before integration. All source code is managed using Git and GitHub.

### Progress Review

Regular self-reviews are conducted throughout the sprint to monitor progress and identify challenges. Issues such as database design conflicts, machine learning model performance limitations, or system integration challenges are addressed promptly to ensure continuous development progress.

### Sprint Review

At the end of each sprint, the completed system increment is reviewed against the sprint objectives. Examples of completed increments include a functional authentication module, a working asset registration system, a predictive maintenance model, or a reporting dashboard. Feedback obtained during this review guides future development activities.

### Sprint Retrospective

The sprint retrospective evaluates the effectiveness of the development process and identifies areas for improvement. Lessons learned during implementation, testing, and integration are documented and applied in subsequent sprints to improve productivity and system quality.

### Integrated Increment

The integrated increment represents the working version of the Smart Asset Management System produced at the end of each sprint. The final integrated increment combines user authentication, role management, asset registration, assignment tracking, authorised device-location tracking, Google Maps visualisation, location-history reporting, privacy controls, alert generation, predictive maintenance, asset lifecycle prediction, anomaly detection and dashboard visualisation into a complete intelligent asset management platform.

## Deliverables

### System Documentation

The project will deliver system documentation that explains the requirements, design, database structure, implementation approach, testing process, and user guidance.

### Authentication Module

The authentication module will support secure login, role-based access control, session management, and email-based Two-Factor Authentication.

### User and Role Management Module

This module will allow the Super Administrator to create users, assign roles, update user details, and control access privileges.

### Asset Management Module

This module will support asset registration, editing, categorisation, assignment, status tracking, and record validation.

## Device Location Tracking and Google Maps Module

This module will obtain an authorised location check-in, store the asset-linked location record and display the last known device location, timestamp and accuracy on a Google Maps dashboard. It will provide authorised location history, approved-area alerts, tracking enable/disable status and an audit trail of location access.

### Smart Analytics and Alerts Module

This module will provide predictive maintenance alerts, lifecycle predictions, anomaly notifications, and reports to support better asset management decisions.

## Tools and Techniques

### PHP

PHP will be used to implement the server-side logic of the system, including authentication, data processing, form handling, database interaction and business rules.

### MySQL

MySQL will be used to store asset records, user accounts, roles, assignments, maintenance history, alerts and system activity logs.

### HTML, CSS and JavaScript

HTML will structure the web pages, CSS will style the interfaces, and JavaScript will support client-side validation and interactive features.

### XAMPP

XAMPP will provide the local Apache and MySQL environment needed to develop and test the web application.

### PHPMailer

PHPMailer will be used to send email verification codes for Two-Factor Authentication.

### Google Maps Platform

It will be used to track the device location when it was last used.

### Machine Learning Techniques

The project uses Logistic Regression as the primary predictive-maintenance classifier because it produces an interpretable probability and shows how each feature is associated with maintenance risk. A Random Forest classifier will be trained only as a performance comparator for the same 30-day maintenance prediction; it is not a separate feature. The selected model will be the one that meets the stated validation criteria while remaining suitable for explanation to administrators. Isolation Forest, lifecycle prediction and smart allocation are outside this project’s implemented ML scope. Transparent rule-based alerts will instead flag defined security and location events. Python libraries such as scikit-learn, Pandas and NumPy will be used, with Flask serving as the integration layer between the model and the PHP-based system.

## Machine Learning Scope, Dataset and Evaluation Clarification

### Primary Machine-Learning Task

The project implements one machine-learning function: predictive maintenance. For each ICT asset, the model predicts the binary target maintenance_required_within_30_days (1 = a maintenance record or verified fault is expected within the next 30 days; 0 = no such event). The output is a probability and a Low, Medium or High risk label to help an administrator prioritise inspection, repair or replacement. Asset lifecycle prediction and smart allocation will not be implemented as ML models in this project; they remain future enhancements. Security and location anomalies are handled through explicit rules, not a second ML task.

### Dataset and Target Variable

The training dataset will be a reproducible synthetic ICT-asset maintenance dataset created for this academic prototype because sufficiently complete, privacy-cleared organisational maintenance histories are not available. Each row represents one asset at a defined monthly observation date. Its schema mirrors the system database and maintenance register: asset type, age in months, remaining warranty days, repair count in the previous 12 months, days since last repair, unresolved-fault indicator, average daily usage hours, crash count in the previous month and battery-health percentage where applicable.

Synthetic records will be generated using documented, realistic ranges and relationships: older assets, repeated repairs, unresolved faults, high crash counts, poor battery health and expired warranties will have a higher probability of a maintenance event. The 30-day target will then be assigned by the same simulated future maintenance event, not copied from an input feature. Generation rules, distributions, random seed and assumptions will be documented so the dataset can be reproduced and audited. The synthetic data supports a proof of concept only; the proposal will not claim that results generalise to a real organisation until the model is retrained and externally validated on consented operational data.

### Models and Baseline

Logistic Regression is the primary model because it is simple, explainable and appropriate for a binary maintenance-risk outcome. Random Forest will be used only as a comparator on exactly the same dataset and features, to determine whether nonlinear relationships yield a material improvement. A most-frequent-class DummyClassifier is the minimum baseline. The final deployed choice will be justified by validation performance and interpretability; no lifecycle, allocation or anomaly-detection model will be trained.

### Data Division and Model Evaluation

After stratifying by the maintenance target, the dataset will be divided into 70% training, 15% validation and 15% test data. Pre-processing steps and model fitting will be performed using the training set only. The validation set will select model hyperparameters and the probability threshold; the test set will be used once for the final unbiased evaluation. Where the generated dataset is small, five-fold cross-validation on the training portion will supplement, not replace, the held-out validation and test sets.

Because missing a genuinely at-risk asset is costly, recall for the maintenance-required class is the primary metric. Precision, F1-score, confusion matrix, PR-AUC and ROC-AUC will also be reported. A model will be considered acceptable for the prototype only if, on the held-out test data, it achieves recall of at least 0.70, precision of at least 0.60, F1-score of at least 0.65 and PR-AUC at least 0.10 higher than the DummyClassifier baseline. These are acceptance criteria, not claimed results. Logistic Regression and Random Forest will be compared using the same test split; if their performance is similar, Logistic Regression will be selected for clearer explanations.

### Rule-Based Anomaly Alerts

In this system an anomaly is a defined event that departs from approved policy or an asset’s expected record, rather than an ML-generated outlier. Examples are five or more failed login attempts from one account within 15 minutes, a status or assignment change by an unauthorised role, an asset assignment with no recorded handover, or an authorised location check-in outside its approved area. Each alert records the rule triggered, time, related user or asset and acknowledgement status. The rules will be evaluated by injecting normal and abnormal test events and reporting detection rate, false-alert rate and alert-generation time.

### Asset Lifecycle and Smart Allocation Boundaries

For this project, “asset lifecycle” remains a descriptive status field (for example: active, under maintenance, retired), not a predictive model. “Smart allocation” will not make automated recommendations; normal allocation remains a rule- and administrator-led process based on availability, compatibility, department and user need. Their prediction/recommendation accuracy is therefore not evaluated as ML results. This boundary keeps the implementation and evaluation aligned with the single approved ML task.

### Google-Based Device Location Tracking

Google Maps does not track a device. It only displays coordinates supplied to the application. In the prototype, the device user initiates a browser location check-in over HTTPS and grants the browser Geolocation API permission; the application stores the resulting last-known latitude, longitude, accuracy and timestamp, then displays that record on Google Maps. The system cannot use Google Maps or Google Find My Device to remotely locate an arbitrary laptop or phone, and it does not perform covert or continuous tracking.

### System Effectiveness Evaluation

System evaluation will combine functional tests with a small, consented usability and task-based evaluation involving intended users such as ICT administrators. The same representative asset-management tasks will be completed using the prototype and the current spreadsheet/manual process where available. Measures will include: task completion time for registering, locating and reporting an asset; task success rate; record completeness (percentage of mandatory fields completed); discrepancy rate between a sampled physical asset list and database records; time taken to identify overdue maintenance; and the number and resolution time of rule-based alerts. For the location module, the study will record successful consented check-ins, timestamp freshness, reported accuracy and approved-area alert correctness.

Participants will complete a short System Usability Scale (SUS) questionnaire and provide feedback on the usefulness of maintenance-risk explanations. A SUS score of 68 or above, a lower median task-completion time and fewer record discrepancies than the comparison process will indicate improved usability and asset-management effectiveness. Predictive-maintenance effectiveness will be evaluated separately against the held-out labelled test set using the stated ML metrics; it will not be inferred from user opinion alone.

# SYSTEM ANALYSIS AND DESIGN

## Introduction

This chapter presents the analysis and design of the proposed Machine Learning Enabled Smart Asset Management System for Predictive Maintenance and Asset Lifecycle Management. The purpose of the chapter is to translate the functional and non-functional requirements identified during the analysis phase into a structured system design that can guide implementation, testing and future maintenance.

The system is designed as a web-based ICT asset management platform that enables authorised administrators to register, assign, monitor and manage organisational ICT assets. The system also provides user and role management, asset status tracking, maintenance history, reporting, alerts and secure authentication. In addition to conventional asset management capabilities, the system incorporates machine learning to support predictive maintenance, asset lifecycle prediction, smart asset allocation and anomaly detection.

The design follows the Object-Oriented Analysis and Design (OOAD) approach adopted in Chapter Three. OOAD is suitable because the system consists of several interconnected modules that can be represented as objects with specific attributes, operations and responsibilities. The system is therefore divided into logical components to improve modularity, maintainability, scalability and ease of testing.

The chapter presents the use case diagram, class diagram, sequence diagram, activity diagram, package diagram, system architecture diagram and wireframes. Together, these models provide a comprehensive representation of how users interact with the system, how system components communicate, how information flows through the application and how the user interface is organised.

## Use Case Diagram

The use case diagram illustrates the functional interactions between the users of the Smart Asset Management System and the system itself. The primary actors are the Super Administrator, Administrator and System User. The Super Administrator has the highest level of privileges and is responsible for managing users and administrative privileges. Administrators manage ICT assets and perform operational activities such as registration, assignment, monitoring, reporting and maintenance management. System Users have restricted access to functions relevant to their assigned assets and information.

The system also interacts with the Machine Learning Service and Email Service. The Machine Learning Service processes asset and activity data and returns predictions or anomaly results. The Email Service is used to send verification codes for Two-Factor Authentication.

### Actors

| Actor | Description | Main Responsibilities |
| --- | --- | --- |
| Super Administrator | Highest-Level system Administrator | Manage users, roles and administrator privileges |
| Administrator | Main ICT asset management user | Register, assign, update and monitor assets |
| System User | Authenticated system user | View relevant asset information and assignments |
| Machine Learning Service | External/internal analytical service | Perform predictions and anomaly detection |
| Email Service | Communication service | Send OTP/verification codes and notifications |

The proposed system's authentication module includes secure login, role-based access control, session management and email-based Two-Factor Authentication.

### Major Use Cases

The major use cases of the system are:

- Login

- Verify Two-Factor Authentication

- Manage Users

- Manage Roles

- Register Asset

- Update Asset

- Assign Asset

- Return/Unassign Asset

- Track Asset

- Update Asset Status

- Record Maintenance

- View Maintenance History

- Generate Reports

- View Dashboard

- Generate Predictive Maintenance Prediction

- Predict Asset Lifecycle

- Detect Anomalies

- Recommend Asset Allocation

- View Alerts

- Review Audit Trail

- Logout

### Use Case Relationships

The Login use case includes authentication and session creation. Where Two-Factor Authentication is enabled, successful password authentication leads to OTP verification before access is granted.

The Register Asset use case includes validation and storage of asset information. Asset information may subsequently be used by the machine-learning component.

The Predictive Maintenance use case retrieves relevant asset characteristics such as age, repair frequency, warranty status and maintenance history and submits the information to the machine-learning service. The proposed project specifically identifies these types of information as inputs to the predictive process.

The Anomaly Detection use case analyses activity or asset-related information to identify unusual behaviour. Examples include repeated unsuccessful login attempts, unusual login times, unexpected asset status changes and unusual assignment activities.

## Class Diagram

The class diagram represents the static structure of the Smart Asset Management System. It identifies the principal classes, their attributes, methods and relationships.

The design is based on the system's major functional modules: authentication and security, user management, asset management, assignment tracking, maintenance management, reporting, alerts and machine-learning services.

The machine-learning component is separated from the PHP application and communicates through a Flask API. The PHP application submits relevant asset data to the API, which processes the request and returns the prediction to the web application.

## Sequence Diagram

The sequence diagram illustrates the order in which system components communicate when an administrator requests a machine-learning prediction for an asset. The process begins when the administrator selects an asset through the web interface. The PHP application retrieves the relevant asset information from the MySQL database and prepares the required features before sending them to the Flask API. The Flask API passes the information to the appropriate machine-learning model, which generates a prediction and returns the result through the API. The PHP application then processes and stores the result and displays it to the administrator. Where the prediction indicates a significant maintenance risk, the system can generate an alert. This sequence demonstrates how the PHP/MySQL application and the Python machine-learning component work together while remaining separate services.

A second sequence diagram can illustrate the Two-Factor Authentication process. The process begins when a user enters their login credentials, which are validated by the PHP application against the database. After successful authentication, a verification code is generated and sent to the user's registered email address using PHPMailer. The user enters the received code, which is then validated by the system. If the code is correct, the user's session is created and the appropriate dashboard is displayed according to the user's role. If the code is invalid, the system denies access and allows the user to retry the verification process. The sequence demonstrates how authentication, email verification and role-based access control work together to secure the system.

## Activity Diagram

The activity diagram illustrates the overall workflow followed when a user interacts with the Smart Asset Management System. The process begins with the user opening the system and entering their login credentials. The system validates the credentials and, where authentication is successful, sends an OTP to the user's registered email address. The user must provide the correct OTP before access is granted. After successful verification, the system identifies the user's role and displays the appropriate dashboard. The user can then perform activities permitted by their role, such as registering an asset, assigning an asset, updating asset information, recording maintenance, generating reports or viewing alerts. Each completed operation results in the relevant information being processed and stored in the database before the result is displayed to the user. The process ends when the user logs out of the system.

## Package Diagram

The package diagram illustrates the logical organisation of the Smart Asset Management System into related functional components. The major packages include Authentication and Security, User Management, Asset Management, Assignment and Tracking, Maintenance, Reporting and Analytics, Alert Management, Machine Learning and API Integration. The packages are organised to separate responsibilities while allowing them to communicate where necessary. For example, the Asset Management package interacts with the Assignment and Maintenance packages, while the Reporting and Analytics package obtains information from the asset-related components. The API Integration package provides communication between the PHP application and the Machine Learning package, which contains the Random Forest and Isolation Forest models. This organisation supports modularity and makes the system easier to maintain and extend.

## System Architecture Diagram

The system architecture diagram illustrates the major technical components of the Smart Asset Management System and how they communicate. The presentation layer provides the user interface using HTML, CSS and JavaScript, while the PHP application handles authentication, business logic, asset management, reporting and communication with the database. MySQL provides persistent storage for users, assets, assignments, maintenance records, alerts and other system information. The PHP application communicates with the Python-based machine-learning component through a Flask API. The Flask API receives asset-related data and passes it to the appropriate machine-learning model, such as Random Forest for predictive maintenance and lifecycle forecasting or Isolation Forest for anomaly detection. The resulting predictions are returned to the PHP application and presented to the administrator through the dashboard and alert interfaces. This architecture follows the proposed separation between the main web application and the machine-learning service.

## Wireframes

References

Google. (n.d.). Maps JavaScript API usage and billing. Google for Developers. https://developers.google.com/maps/documentation/javascript/usage-and-billing

Google. (n.d.).FusedLocationProviderClient. Google for Developers. https://developers.google.com/android/reference/com/google/android/gms/location/FusedLocationProviderClient

Kenya Law.(2019). Data Protection Act,2019. https://new.kenyalaw.org/akn/ke/act/2019/24/eng@2019-11-15

Mozilla Developer Network. (n.d.). Geolocation API. https://developer.mozilla.org/en-US/docs/Web/API/Geolocation_API

Aggarwal, C. C. (2015). Data mining: The textbook. Springer.

Alemzadeh, H., Mylopoulos, J., & Giorgini, P. (2018). Requirements engineering for enterprise systems: A review of challenges and approaches. Information Systems, 72, 1–18. https://doi.org/10.1016/j.is.2017.08.001

Alpaydin, E. (2020). Introduction to machine learning (4th ed.). MIT Press.

Carvalho, T. P., Soares, F. A. A. M. N., Vita, R., Francisco, R. D. P., Basto, J. P., & Alcalá, S. G. S. (2019). A systematic literature review of machine learning methods applied to predictive maintenance. Computers & Industrial Engineering, 137, Article 106024. https://doi.org/10.1016/j.cie.2019.106024

Géron, A. (2022). Hands-on machine learning with Scikit-Learn, Keras, and TensorFlow (3rd ed.). O'Reilly Media.

GLPI Project. (n.d.). GLPI documentation. Retrieved June 11, 2026, from https://glpi-project.org/documentation/

Han, J., Kamber, M., & Pei, J. (2012). Data mining: Concepts and techniques (3rd ed.). Morgan Kaufmann.

Harris, C. R., Millman, K. J., van der Walt, S. J., Gommers, R., Virtanen, P., Cournapeau, D., Wieser, E., Taylor, J., Berg, S., Smith, N. J., Kern, R., Picus, M., Hoyer, S., van Kerkwijk, M. H., Brett, M., Haldane, A., del Rio, J. F., Wiebe, M., Peterson, P., Gerard-Marchant, P., Sheppard, K., Reddy, T., Weckesser, W., Abbasi, H., Gohlke, C., & Oliphant, T. E. (2020). Array programming with NumPy. Nature, 585(7825), 357–362. https://doi.org/10.1038/s41586-020-2649-2

International Organization for Standardization. (2014). ISO 55000:2014 asset management—Overview, principles and terminology. Author.

ISO/IEC. (2017). ISO/IEC 19770-1:2017 information technology—IT asset management—Part 1: IT asset management systems—Requirements. Author.

Jardine, A. K. S., Lin, D., & Banjevic, D. (2006). A review on machinery diagnostics and prognostics implementing condition-based maintenance. Mechanical Systems and Signal Processing, 20(7), 1483–1510. https://doi.org/10.1016/j.ymssp.2005.09.012

Laudon, K. C., & Laudon, J. P. (2022). Management information systems: Managing the digital firm (17th ed.). Pearson.

Marrone, M., & Kolbe, L. M. (2011). Impact of IT service management frameworks on IT asset management. Business & Information Systems Engineering, 3(1), 5–18. https://doi.org/10.1007/s12599-010-0131-8

McKinney, W. (2010). Data structures for statistical computing in Python. In S. van der Walt & J. Millman (Eds.), Proceedings of the 9th Python in Science Conference (pp. 56–61).

National Institute of Standards and Technology. (2020). Digital identity guidelines (Special Publication 800-63B). U.S. Department of Commerce. https://doi.org/10.6028/NIST.SP.800-63B

Pallets Projects. (n.d.). Flask documentation. Retrieved June 11, 2026, from https://flask.palletsprojects.com/

Pedregosa, F., Varoquaux, G., Gramfort, A., Michel, V., Thirion, B., Grisel, O., Blondel, M., Prettenhofer, P., Weiss, R., Dubourg, V., Vanderplas, J., Passos, A., Cournapeau, D., Brucher, M., Perrot, M., & Duchesnay, E. (2011). Scikit-learn: Machine learning in Python. Journal of Machine Learning Research, 12, 2825–2830.

Pressman, R. S., & Maxim, B. R. (2020). Software engineering: A practitioner's approach (9th ed.). McGraw-Hill Education.

Snipe-IT. (n.d.). Snipe-IT documentation. Retrieved June 11, 2026, from https://snipeitapp.com/

Sommerville, I. (2016). Software engineering (10th ed.). Pearson.

Stallings, W. (2018). Effective cybersecurity: A guide to using best practices and standards. Addison-Wesley.

Weill, P., & Ross, J. W. (2004). IT governance: How top performers manage IT decision rights for superior results. Harvard Business School Press.

Appendices

## Appendix 1: Gantt Chart

Appendix 2: Turnitin Report